| ID: 18 |  | - Buildings - external surfaces - |
| --- | --- | --- |
| Roof replacement |  |  |
| Objective | To reduce external gamma and beta doses from contamination on roofs of buildings within inhabited areas, and reduce inhalation dose from material resuspended from these surfaces. |  |
| Other benefits | Will remove contamination from roofs together with old roof material. |  |
| Countermeasure description | The contaminated roof covering is replaced with new or cleaned slates/tiles. Gutters and drainpipes also need to be removed. This option is likely to give rise to dust, so application of water to dampen the surface or the use of a tie-down material (see data sheet 21) is recommended prior to implementation to limit the resuspension hazard. Careful checks will need to be made for asbestos before roof materials are removed. |  |
| Target surface or population | Highly contaminated roofs of residential and industrial buildings. This option is expensive and labour intensive and should only be considered if other options are not appropriate for the level of contamination. |  |
| Target radionuclides | All long-lived radionuclides. Should not be considered for removal of short-lived radionuclides alone. See Appendix B for information on radionuclides. |  |
| Scale of application | Any size. Suitable for small areas (e.g. houses) and large areas (e.g. industrial buildings, schools etc). |  |
| Timing of implementation | Maximum benefit if carried out soon after deposition while maximum contamination remains on the roof. Can still be effective up to 10 years after deposition depending on the roof material and removable debris on the roof. Also leaves and pine needles may continue to re-contaminate the roof over time. |  |
| ### Constraints on implementation |  |  |
| Legal | - Liabilities for possible damage to property. - Ownership and access to property. - Use on listed or historic buildings. |  |
| Environmental / technical | High winds and wet weather will make implementation of this countermeasure difficult because of the danger to workers. |  |
| ### Effectiveness |  |  |
| Reduction in contamination on the surface | Effectively all contamination from the roof will be removed. However, depending on the nature of the roofing material, a fraction of the contamination (usually small) may have penetrated into underlying wooden construction materials. |  |
| Reduction in surface dose rates | External gamma and beta dose rates from roofs of buildings will effectively be reduced to zero. |  |
| Reduction in resuspension | Resuspended air concentrations above the roof surface can also be assumed to be reduced to zero. |  |
| Averted doses | Reductions in external gamma dose rate shortly after replacement of the roof surface received by a member of the public living in an inhabited area could be expected to be around 9 - 11%. This is an illustrative value and should only be used to provide an indication of the likely effectiveness of this option and to compare across options. Further details can be found in Appendix C. Factors influencing dose reduction: - Consistency in effective implementation of option over an entire area. - Thorough implementation of removal including gutters and drainpipes. - Population behaviour in area. - Number of buildings in the area, i.e. environment type/land use. - Time of implementation. The impact of removing the surfaces on the overall doses will be reduced with time, as there will be less contamination on the surfaces due to natural weathering. - Industrial buildings often have light (not well shielding) roof constructions, and the often shallow slope of the roof may result in relatively high contamination levels and resulting dose rates. |  |
| Additional doses | Exposure pathways workers could be exposed to are: - External exposure from environment and contaminated equipment - Inhalation of radioactive material resuspended from the ground and other surfaces (may be enhanced over normal levels) - Inadvertent ingestion of dust from workers' hands Contributions from pathways in italics will not be significant and using personal protective equipment (PPE) can control doses from these pathways. Exposure routes from transport and disposal of waste are not included. Beta/gamma hazard: For radionuclides that present a beta/gamma hazard, external dose to workers from contamination in the environment will be a few times higher than public doses over the period of implementation. Even under very dusty conditions, the inhalation dose from resuspended material will only make a small contribution to the total worker dose. Alpha hazard: For radionuclides that present an alpha hazard, inhalation dose to workers from resuspended material will typically be a few times higher than public doses over the period of implementation. External dose from contamination in the environment can be ignored. For further information on worker doses, see Appendix D. |  |
| Factors influencing effectiveness of procedure (technical) | - Roof material - Time of application (material may permeate into underlying rafters) |  |
| Factors influencing effectiveness of procedure (social) |  |  |
| ### Requirements |  |  |
| Required specific equipment | - Depending on the type of roof-surface that is to be applied, hammers, cutters, and tools for extracting nails may be needed. - Plastic sheets to protect the building interior from rain while the work is being carried out. - Scaffolds or mobile lifts. - Transport vehicles for equipment, materials and waste. |  |
| Required utilities and infrastructure | Roads for transport of equipment, materials and waste. |  |
| Required consumables | - New roofing materials (e.g. tiles, slates and roofing felt). - Fuel and parts for transport vehicles. |  |
| Required skills | Skilled personnel essential for changing roofs. |  |
| Required safety precautions | - Lifeline - Safety helmets - Safety boots - Respiratory protection may be required if the process generates dust - Appropriate safety measures and respiratory protection will be required if asbestos is present. |  |
| ### Waste |  |  |
| Amount and type | Amount: 2 101 – 5 101 kg m-2 (depending on type of roof and material) Type: tiles, slates, roofing felt etc. |  |
| Intervention costs (see Appendix E) |  |  |
| Equipment | € 7 10-2 m-2 |  |
| Consumables | No significant cost identified |  |
| Operator time | 1 – 3 m2/team.hr (team size: 2 people) - depending on type of roof and material Excludes setting up of scaffolding. |  |
| Labour | € 7 101 m-2 |  |
| Factors influencing costs | The following are the factors that will influence the time taken to implement the option and hence labour costs: - Weather - Building height - Type of equipment used - Access - Type of roof material - Use of personal protective equipment (PPE) Also, costs will increase if the use of scaffolding is required. |  |
| ### Side effects / impact |  |  |
| Environmental impact | The disposal or storage of waste arising from the implementation of this option may have an environmental impact. However, this should be minimised through the control of any disposal route and relevant authorisations. The large quantity of waste produced may lead to this option not being feasible if implemented on anything more than a small scale. |  |
| Social impact | - Acceptability of disposal of large amounts of contaminated waste. - Damage may be caused to buildings by changing the roof. - Positive impact on roofing industry. |  |
| Practical experience | Tested on a realistic scale on selected roofs of different types in the former Soviet Union after the Chernobyl accident. |  |
| Key references | Andersson et al (2003); Hubert et al (1996); Morgan (1987); NRPB (2005); Roed, Andersson and Prip (1995); Roed et al (1996) |  |